Initial Project Planning Template

| Date | 01 Oct 2026 |
| --- | --- |
| Team ID | SWTID-2026-2367 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | Planned Work | Estimation |
| --- | --- | --- | --- | --- |
| Sprint-1 | Requirement analysis and data model | USN-1 | Define business requirements and ticket fields. | 1 day |
| Sprint-1 | ServiceNow table configuration | USN-2 | Create Incident Workflow table and fields. | 1 day |
| Sprint-2 | Choice dependency | USN-3 | Configure Category/Subcategory dependency and choices. | 1 day |
| Sprint-2 | Automation | USN-4 | Build Flow Designer classification rules. | 1–2 days |
| Sprint-3 | Notification and testing | USN-5 | Configure email action and validate scenarios. | 1 day |
| Sprint-3 | Deployment documentation | USN-6 | Complete update set and XML export documentation. | 1 day |